## Slide 1: SIEC Meeting Thursday, April 21, 2016
State of Washington
State Interoperability Executive Committee

## Slide 2: Introductions

## Slide 3: Agenda For Review
Welcome and Introductions
Approval of December Meeting Materials
News and Information Roundtable
Public Comment
Ongoing Projects
Washington OneNet / FirstNet In Washington
Good of the Order
FirstNet Presentation
Modify this agenda?

## Slide 4: Approval of December, 2015 Meeting Minutes + Bullet Points

## Slide 5: News and Information Roundtable Public Comment

## Slide 6: Ongoing Projects: SAW – DNR (Dept. of Natural Resources) Implied Consent Licensing Proposal

## Slide 8
Department of Natural Resources
Implied Consent Radio Sharing Agreements

## Slide 9: Based on feedback from the 2014-15 fire seasons, DNR has identified gaps in our radio system sharing procedures. We would like to streamline the sharing agreements and more widely share system information with our cooperators.

## Slide 10: The existing procedure:
DNR region staff or local cooperator initiates contact, usually part of a five year Forest Land Response Agreement (FLRA)
FLRA or standalone radio agreement is signed by both parties
Radio System Information is distributed to cooperator
This has not been 100% successful in providing up to date information to our cooperators. We also believe we are missing out on some organizations who could benefit from having DNR radio agreements but do not use the FLRA (Law Enforcement, EMS, Search and Rescue, ?). Furthermore, the FLRA has no mechanism for updating radio system information.

## Slide 11
The “Implied Consent” Procedure
Radio sharing agreement application form available 24x7 from the DNR.WA.GOV website
Cooperator applies with:
Organization Name, email and phone
Applicant name
Agrees to “Terms of Contract”
Clicks “Apply”
DNR receives application, makes determination, “e-signs” and within three business days emails the agreement, system information and user guide to cooperator
If system updates occur, and / or annually, DNR sends email update and communicates that there has been a change through media and SIEC partners. Mid season updates should be extremely rare.

## Slide 12
DNR would like your help:
What are we missing?
Spread the word to your constituents.
  SIEC / OneNet outreach effort?
Support and encourage annual maintenance and programming of radios.

## Slide 14: Ongoing Projects: Washington State Patrol Narrowbanding Project Status Bob Schwent

## Slide 15: WSP Narrowbanding Project
State Interoperability Executive Committee (SIEC)
~ April 21, 2015 ~
Bob Schwent, WSP Electronic Services Division
Statewide Interoperability Coordinator

## Slide 16: WSP District Map

## Slide 17: P25 Narrow Band Project
Major Tasks Completed or In Process
District 1 (Tacoma)
  Detailed planning is in place
  Cutover Expectation Approval Document approved by district leadership
  700 MHz trunked site addition (Olympia area)
    Awaiting permitting
District 2 (Bellevue) – complete
  North Bend site addition – awaiting final site location
District 3 (Yakima) – complete
District 4 (Spokane) – complete
District 5 (Vancouver) – complete
District 6 (Wenatchee) is pending
  Early subscriber reprogramming plans are in process
  Wideband – narrowband impact assessment is pending
  Site readiness assessments are in process
District 7 (Marysville) – complete

## Slide 18: P25 Narrowband Project
District 8 cutover started April 19
Coverage concerns in key areas required mediation
  Neilton site addition – communications enhancement
  Cosmopolis site relocation – narrowband impact remediation
  Minot site addition – narrowband impact remediation
  Holy Cross site addition – communications enhancement
District 2 coverage mitigation
North Bend area coverage issues
  Installation of a new base station to cover the area of the I90 – SR18 interchange area is pending
District 1 (Olympia) 700MHz expansion
Long standing coverage problems in the Olympia / Shelton areas
  Will be addressed prior to cutover of District 1
  Addition of a 700MHz trunked site at Maxwell Hill

## Slide 19
P25 Narrow Band Project
Next Steps
District 1
  Continue pre-cutover work
  Maxwell 700 MHz site permitting, site preparation, and installation
District 6
  Re-initiate wideband analog/narrowband analog conversion assessment
  Draft Cutover Expectation Approval Document for command and sponsor approval
  Begin expedited subscriber reprogramming
District 8
  Complete district cutover
Performance to Budget
Chart: 
Chart: 
| Total Funds Available | Total Expenditures | Total Encumbrances | Remaining Budget
 | 41409000 | 35976440 | 5146470.27 | 286089.73

## Slide 20
P25 Narrow Band Project
Project Issue Pace-Setters
Project Pace-Setters | Risk to the Project | Notes
Budget Availability |  | Current budget remains sufficient, given the approved project scope.
Human Resource Availability |  | Close management continues to mitigate the impact of resource constraints on the project.
Schedule Stability |  | Schedule risk exists with regard to potential D6 coverage requirements.
Scope Management |  | Scope has been re-baselined and is stable. D6 remains a risk.
Technology |  | The technology available for the project appears adequate.
Coverage Survey Progress |  | D6 wideband/narrowband coverage surveys are lagging, but are not yet impacting schedule.
Training Progress |  | District leadership continues to take ownership over Trooper training.

## Slide 21
P25 Narrow Band Project

## Slide 22: Interoperability Efforts
Advanced System Key sharing agreement with Pierce County CCN completed.
Advanced System Key sharing agreement with City of Tacoma completed.
Advanced system Key sharing agreement in progress for City of Seattle system. Cross programming has begun on WSP portables.
ISSI discussions with Snohomish County (SERS) underway. Talkgroup access request sent to Snohomish County Sheriff and Everett PD
TRIS patch enhancement work underway at Bellevue WSP
Presentation at IWCE regarding system sharing and P25 lessons learned.
WA Tactical Interoperable Communications Field Operations Guide (TIC-FOG) data collection underway.

## Slide 23
Questions?
Bob Schwent
Robert.schwent@wsp.wa.gov
(360) 534-0601

## Slide 24: Ongoing Projects: 800 MHz Rebanding Project Michael Marusich

## Slide 25: Washington OneNet Update Shelley Westall

## Slide 26
2016 Activities
Date | Activity | Status
January 13 | FirstNet issues RFP. | Completed
January 28 | OneNet conduct F2F strategic planning mtg. with MIL/EMD, Contractors & FirstNet | Initial survey results submitted to FirstNet
January | Work on Active Shooter Video Begins | Ongoing
February | Discovery Work on Wildfires video begins | Ongoing
 | ATNI passes Resolution 16-17 requesting continued funding for OneNet from the Federal & State Gov’t | Completed
February26-29 | West Region EMS Washington State Fire Training @ Safety Officers Senate Tribal Broadband workgroup American Indian Lobby Day | Completed
March 2 | Idaho’s FirstNet Consultation & Regional Coverage Planning | Completed
 | Stevens County Broadband Action Team | Ongoing
March 20-22 | NTIA Broadband Mtg. and T3 work session | 
March 21-25 | IWCE – OneNet moderated 1 panel and presented at 5 sessions. | Completed
April 12-13 | National SPOC Meeting | Completed
TBD | FirstNet Applications Workshop Cascadia Tabletop Devices Workshop | Planning underway
TBD | Regional Planning | Ongoing

## Slide 27: Upcoming Outreach Activities 2016:
4/20/16 Grays Harbor PUD – Utility Coordination Group
05/03/16 Colorado XPSLTE 2016 Operational Tabletop
05/05/16 Joint Tribal Emergency Preparedness Conference
05/06/16 Makah Fisherman’s Fund
05/12/16 FirstNet Consultation Task Team Mtg. (Tentative)
05/23-27/16 ATNI Mid Year Conference
WASPC Spring Expo & Training
WA Fire Chiefs Annual Conference & Expo
05/31/16 Jefferson Emergency Preparedness Fair
06/07-09/16 Public Safety Communications Research (PSCR) program Public Safety Broadband Stakeholder Meeting
06/27-30/16 National Congress of American Indians Mid-year conference

## Slide 28: Outreach Milestones 2016:
ATNI Resolution 16-17:
“that the ATNI does hereby request that FirstNet and the States find a permanent, long-term funding solution so that Washington OneNet, FirstNet in Oregon, and the Idaho First Responder Net can continue to engage tribes and tribal internet businesses in the design for FirstNet as Congress intended.”
Stakeholders engaged last quarter (January-March): 36,749
Twitter Reach: 43 tweets, 461 followers
Facebook: 40 posts, 99 Followers
GovDelivery: 4 bulletins, 3886 subscribers
Web Stats: 1898 views, 5 YouTube plays, 323 Vimeo plays
Began production on Active Shooter in Schools video. Pre-production on Wildfire video.

## Slide 29
Draft Infographics (not for distribution):
Draft

## Slide 30: Good of the Order Next Meeting: June 16, 2016 Location: 1500 Jefferson Room 2208 Olympia WA 98504

## Slide 31: FirstNet Update TJ Kennedy, FirstNet President

## Slide 32: FirstNet Update to Washington SIEC Addressing Washington’s Interests
TJ Kennedy
President

## Slide 33: Addressing Washington’s Interests
Timeline to FirstNet implementation in Washington
Highlight of RFP answers
State Plan Development and Delivery to SIEC
How FirstNet will consult with States
Definition of Public Safety
Support for Tribal Nations

## Slide 34: Strategic Program Roadmap
From: Middle Class Tax Relief Act of 2012
To: Nationwide Public Safety Broadband Network

## Slide 35
Release Strategic Program Roadmap
Public Notices & Comments
Initial State & Territory
Consultations
Release Draft RFP
Documents
Start Expanded Outreach & Consultation
Gather Early Builder Key Lessons
To: RFP Release
From: Strategic Program
Roadmap Release
Receive PSAC Findings
RFP Released
Phases I & II
2014-15
Initial Consultation meetings in 55 states/territories
Data Collection in state/territories
Industry Days with 400+ attendees
Tribal outreach and consultation
NEPA/HIPA consultation
2015{}2016

## Slide 36
Focused Consultation with Expanded Outreach
Architect State Plans Process & Elements
Award RFP for Network Partnership
To: Complete Draft State Plans
From: RFP Release
Complete Draft State Plans
Phase III
Finalize Priority Network Policies
Consultation Task Teams
Governance Body Mtgs
Executive Consultations
In-Person SPOC meetings
PSAC Findings
Culmination of:
Extensive Q&A Process
Pre-proposal Conference
Capabilities Statements
Proposal Submissions
Best Value Determination
NTIA Final Fee Review Rules
2016{}2017
FCC opt-out NPRM and Spectrum Relo. Order
NTIA opt-out Review Notice
March
May
* “These milestone are exclusively controlled by the respective agencies and we have provided target dates based on the best current information available to FirstNet. However, the final timing and outcomes from the relevant proceedings may materially change based on the decisions of the relevant agency."
Final FCC Opt-Out Rules and Further NTIA Opt-out Grant Guidance

## Slide 37
Deliver & Discuss Draft
State Plans
Finalize
State Plans
Synchronous Delivery of 56 State Plans
Governors’ Decisions
To: Initial Markets Launch
From: Deliver Draft State Plans
National Deployment
Initial Markets Release
Phase IV
National Deployment Initial Markets Launch
Update Network
Policies
Initial markets installed by national partner and ready for “Go Live” testing and activation of PSE devices on the NPSBN
2017{}2018
opt-out State plan due to FCC from State
May
August
* “These milestone are exclusively controlled by the respective agencies and we have provided target dates based on the best current information available to FirstNet. However, the final timing and outcomes from the relevant proceedings may materially change based on the decisions of the relevant agency."
NTIA FFO Release

## Slide 38: State Plans Consultation in 2016
FirstNet Contract Award
J-18 Delivery Mechanism Objectives
J-19 State Plan Template
Governance Group Meetings
Jan 2016
As Scheduled
FirstNet RFP Release
Nov
2016
April
2016
Executive Consultation
SPOC Team Interactions
State Plans
Prep

## Slide 39: State Plans Development and Delivery
FirstNet Contract Award
Develop State Plans & Prepare for Delivery
State Plan Delivery to Governor
(90 Day Review)
Release of
Draft State Plans
State Plan Draft Review
Nov 2016
Final Prep for Delivery to Governor
Feedback Received
Set during contract negotiation
Fixed timeframe
ASAP
State Plan
State Plan
State Plan
Notes: **Note: Are we retaining “draft” and “review” language, or changing to “preview” (as discussed)?  follow up with Rich.

## Slide 40: Addressing Washington’s Interests
Timeline to FirstNet implementation in Washington
Highlight of RFP answers
State Plan Development and Delivery to SIEC
How FirstNet will consult with States
Definition of Public Safety
Support for Tribal Nations

## Slide 41: Ongoing Washington Consultation
Future Washington Governance Body Meetings
Present and discuss more detailed content:
State Plans
Key Influencers and Road to Governor’s Decision
On-Going Data Collection
(Post Sept 30, 2015)
Optional / State Decision
Further Inform State Plan (If received by Sept. 30, 2016)
Considered for product and enhancement decisions
Helps State better understand its needs and environment