## Slide 1: CTS IT Security Enhancement Projects December 10, 2014

## Slide 2: Agenda
Review of IT Security Decision Package Projects
  Decision Package Funds - Overview
  Enterprise Forward Proxy
  Logging and Monitoring
  Vulnerability Management & Discovery Tool
  Web Application Firewall
  Data Loss Prevention
  Mobility Support

## Slide 3: Decision Package
  funding was made possible by the decision package which was approved in 2013
  all projects reviewed today are included as part of the security allocations agencies receive for the Security Infrastructure Service or Secure Gateway Service
Notes: Giving an update today on the implementation of these security enhancements funded via the decision package.

## Slide 4: Enterprise Forward Proxy (Complete)
is included in the Secure Gateways service offering
proxies outbound traffic for content analysis and filtering
is delivered as Active/Active in Olympia with failover in the cloud service.
provides delegated partitions and administration to enable agencies to control their own agency specific configuration
16 agencies and 25,000 users in production with a projection to 65,000 users by 2016
Notes: McAfee web gateway

## Slide 5: Logging and Monitoring
is included in the Secure Infrastructure service offering
service expansion provides a delegated model for agency reporting & centralized monitoring of all log data generated within each agency
is available to agencies connected to the State Governmental Network who are also members of the Enterprise Active Directory Forest
CTS equipment is fully implemented & operational
DOR (pilot agency) equipment went online in early December and is performing initial deployment and operations testing
Notes: RSA Security Analytics.
Agency servers, FW’s & routers can send traffic logs, access logs, etc. to the new system that will be installed in the agency network.
Provides a centralized log repository

## Slide 6: Vulnerability Management & Discovery Tool
is included in the Security Infrastructure service offering
service provides agency centric network scans & asset discovery for a comprehensive view of your network
all hardware is located in the SDC with connections into agency networks
available to agencies connected to the State Governmental Network who are also members of the Enterprise Active Directory Forest
service being deployed in CTS with Agency Onboarding in Q1 2015
Notes: Tripwire Ncircle

## Slide 7: Future DP Projects
Web Application Firewall – Q2 2015
  Inspection of http protocols to mitigate attacks such as XSS & SQL injection
  is included in the Secure Gateways service offering
Data Loss Prevention – Q2 2015
  Inspection & restriction of sensitive data outside an agency network
  is included in the Secure Gateways service offering
Mobility Support – Q4 2015
  Under development

## Slide 8: How do I …?
To find out more information, please visit;
CTS Initiatives  http://cts.wa.gov/cts_initiatives/
SharePoint Portal  https://sp.cts.wa.gov/ask/SitePages/Home.aspx
Or, contact your Agency Implementation Coordinator (AIC).
Each Agency has identified a single-point-of-contact for collaboration on the SDC projects.
AIC Meetings  http://cts.wa.gov/projects/state_data_center/agency_implementation_coord.aspx

## Slide 9: Request Service
To request any of these services, contact the CTS Servicedesk at servicedesk@cts.wa.gov
Thank You